## Slide 1: Comparison of models of software life cycle
Presented by
Dmitro Malikov
Notes: Сравнение жизненных циклов ПО

## Slide 2: Software Development Life Cycle models
Sequential model
Waterfall model
V-model
Incremental model
Incremental model
Spiral model

## Slide 3: Waterfall model
The waterfall model is a sequential (non-iterative) design process, used insoftware development processes, in which progress is seen as flowing steadily downwards (like a waterfall) through the phases of conception, initiation,analysis, design, construction, testing, production/implementation andmaintenance.

## Slide 4: Waterfall model
Advantages
Complete and consistent documentation at each stage. It allows you to change the development team at any stage.
It is easy to predict the timing and cost of the project.
Disadvantages
The inaccuracy of any requirement leads to a return to the early phases of the project. It beats out a team of schedule and significantly increases the cost of the project.
Conclusion: The model is realistic enough for large projects, it is effective to create not only large systems.

## Slide 5: Iteration model
The incremental build model is a method of software development where the product is designed, implemented and tested incrementally (a little more is added each time) until the product is finished. It involves both development and maintenance. The product is defined as finished when it satisfies all of its requirements. This model combines the elements of the waterfall model with the iterative philosophy of prototyping.

## Slide 6: Iteration model
Advantages
The project is divided into iterations (mini-projects), each of which includes all development processes.
As a result, each iteration appears a working version of the product with the functionality, content specific integrated all previous and current teratsy.
It is possible to roll back to the previous successful step in case of failure.
Disadvantages
A holistic understanding of the possibilities and limitations of the project for a very long time not available.
When iterations discarded part is already done work.
Reduced integrity of work by experts, because during the project there is a feeling that it will be possible to alter and improve everything later.

## Slide 7: Spiral model
The spiral model is a risk-driven process model generator for software projects. Based on the unique risk patterns of a given project, the spiral model guides a team to adopt elements of one or more process models, such as incremental, waterfall, or evolutionary prototyping.

## Slide 8: Spiral model
Advantages
This specially crafted version of the iterative model, estimated at each iteration:
1. The risk of exceeding the time and cost of the project
2. The need to perform another iteration
3. The degree of completeness and accuracy of understanding of the system requirements.
4. Feasibility of termination of the project.
Disadvantages
Not includes work with parallel events
Testing requirements is too late - it affects the project schedule
No risk analysis
The result is visible only when you reach the bottom of the letter V

## Slide 9: V-model
In software development, the V-model represents a development process that may be considered an extension of the waterfall model, and is an example of the more general V-model. Instead of moving down in a linear way, the process steps are bent upwards after the coding phase, to form the typical V shape. The V-Model demonstrates the relationships between each phase of the development life cycle and its associated phase of testing.

## Slide 10: V-model
Advantages
Project managers can track the progress of the development process in the timeline, and the completion of each phase of a reference point
Determination of requirements is carried out before the development of the system design and engineering software - to develop components
Disadvantages
Not includes work with parallel events
Testing requirements is too late - it affects the project schedule
No risk analysis
The result is visible only when you reach the bottom of the letter V

## Slide 11: Comparison of models of software life cycle
Characteristic | Model |  |  |  | 
 | Waterfall model | Iteration model | Spiral model |  | V-model
The novelty of the development and availability of resources | Typical. Well-designed technology and methods of solving the problem |  | Нетиповой (новаторский). |  | Typical
 | Resources of the customer and the developer enough for the project in a short time | Resources of the customer and the developer does not suffice to implement the project in a short time | Unconventional Developer |  | Resources of the customer and the developer enough for the project in a short time
Scope of a project | Small and medium-sized projects | Medium and large projects | Any projects |  | Small and medium-sized projects
Terms of project implementation | To year | Until a few years. Development of one version may take a period of several weeks up to a year |  |  | To year
The conclusion of separate contracts for individual versions | Is one contract. Version is the final result of the project | In a separate version or several successive versions of a separate agreement is usually. |  |  | Is one contract. Version is the final result of the project
Determination of the basic requirements at the beginning of the project | Yes | Yes |  | No | Yes
Changing requirements as the project progresses | No | insignificant |  | Yes | Yes
Development iterations (versions) | No | Yes |  | Yes | No
Distribution middleware | No | May be |  | Yes | No